My application for the final project that I will be building is called My Final Draft, an online community for young writers, professionals, professors, and publishers to connect with one another. My goal for this would be implemented in the college community for creative writing students to share and connect with one another and improve their writing skills and provide feedback to others.

Technologies that will be used for this project will be Node.js, Express, Handlebars, and MySQL on the back-end, React.js will be the framework we will use to produce the front-end along with Javascript and JQuery to provide the logic.

Week 1 -- 8/20 to 8/27

Create basic front-end, all pages rendered, content added, photos, CSS, begin implementing React.js features.

Week 2 -- 8/27 to 9/3

Back-end features added, Node server connected, MySQL is taking in data, and accounts can be created and viewed. Established routes need to be working.

Week 3-- 9/3 to 9/10

Working app is complete. Events calendar is operational allowing users to sign into events and to be notified when the event is near and where to locate the event. API is up and working. Fix any Heroku issues with deployment.

Week 4 -- 9/10 to 9/17

Final debugging phase. Improve upon features, clean up code, and final push to make deadline for final product

Final Week

Prepare presentation, talking points, and be prepared to answer questions including tech used and how to walk through the final product.

https://wireframe.cc/7FUC1z